# **GROUP WEEKLY STATUS REPORT**

| **Meeting/Project Name:** | Algos Anonymous | | |
| --- | --- | --- | --- |
| **Date of Meeting:** | Mon 3/22 — Friday 3/26 | **Time:** | Tues and Thurs @ 1 pm |
| **Meeting Facilitator:** | Group 3 | **Location:** | Zoom and Gathertown |

|  |
| --- |
| 1. Prior Week’s goals |
| * Prior sprint’s completion check-in: members upload file into repository (on–off track?) * Assign base and additional features to team members * Establish responsibilities for weekly agenda, team report, individual reports (expect submission by…) * Naming convention for file uploads * Additional user stories to cover base and additional features * Develop timeline for completion of base and additional features * Team members weekly assignment completion check in * Team Agenda and Weekly Team Status Report |

|  |
| --- |
| 2. Current Week’s Progress |
| * Completed Sprint 2 – Ethical Considerations and Front-end design (Wireframing) * Created storyboards for pages metioned in step for Part B of Sprint 2 * Updated Trello with what has been done for Sprint 2 * We learned how to create storyboards for our mockup prototypes * Had no trouble completing Sprint 2 and did not get stuck on any of the tasks * Tweaked the meeting agenda * Completed Weekly Team Status Report * Upload personal and team status reports to Github and canvas |

|  |
| --- |
| 3. Next Week’s Goals |
| * Review content for Sprint 3 and complete it as a team * Discuss and think about the role each member has for group project * Prior sprint’s completion check-in: members upload file into repository (on–off track?) * Establish responsibilities for weekly agenda, team report (expect submission by…) * Team members weekly assignment completion check in * Team Agenda and Weekly Team Status Report |

|  |
| --- |
| 4. Agenda (Instructional Team Discussion) |
| * Review context and level 1 data flow diagrams so we can create one for our application * Update mockup protoypes to meet Sprint 3 requirements * Update and organize backlogs for Sprint 3 * Look at GitHub repository and see if it has been updated with latest work completed for Sprints and weekly activites * Discuss timelines and progress expectations * Overview and feedback of Sprint 2 and Sprint 3 (current) and 4 (forward looking) |